## Quick recap

The team held a progress meeting to discuss their project development, focusing on big map implementation, CI/CD setup, and mobile app development. Xiya presented on big map design challenges, explaining how to handle 30,000 data points by implementing zoom-based data display and GeoHash algorithms, while also discussing CI/CD architecture using GitHub Actions and Docker containers. Danila shared updates on API development, including rate limits of 100 events and 25-kilometer radius, and mentioned implementing new dashboard features and test structures. Kezhen demonstrated the Android mobile app progress, showing a heat map, event details, navigation to Google Maps, and user authentication features. The team discussed deployment options between Render and virtual machines, with concerns about ads on Render and the need for additional setup like NGINX for virtual machines. They agreed to review the linear task board before their Friday meeting with the professor and to focus on completing features like heat map implementation and CI/CD setup for deployment.

## Next steps

### Danila

- Share the virtual machine setup document from the professor with the group.

- Push the latest backend code (dashboard, tests, updated responses) to GitHub for Kezhen and Sayli to pull.

- Talk to Irvin about setting up API keys for importing events and venues from Ticketmaster, to enable AI-generated descriptions.

### Kezhen

- Pull the latest backend code from Danila's GitHub, as it includes new dashboard, updated tests, and response schemas.

### Sayli

- Continue working on CI/CD setup; ask Xiya for help if needed.

### Xiya

- Send the link to the "System Design" book chapter about proximity service and GeoHash in the group chat.

- Work on CI/CD setup and discuss with Sayli later.

### Collaboration

- All: Have an extra meeting on Friday morning before the professor's meeting to review and adjust the linear (task board) for the sprint.

- All: Check Danila's code and provide feedback if anything is missing for front-end or mobile app.

- All: Aim to have front-end features and CI/CD setup completed by Friday for potential deployment on Render.

## Summary

### Big Map and CI/CD Implementation

Xiya presented on two main topics: big map implementation and CI/CD architecture. For the big map, Xiya discussed handling 30,000 data points using a zoom-based approach where data is displayed differently depending on the user's zoom level, and recommended using GeoHash algorithm from a book on System Design. Regarding CI/CD, Xiya explained the current GitHub-based setup that uses Node.js and involves testing, package checking, and deployment to virtual machines through Docker containers. Danila suggested starting with setting up CI/CD on Render first before implementing it with Docker on VM, as it would be easier to accomplish by the end of next week.

### Project Deployment Options Discussion

Danila and Xiya discussed deployment options for a project, comparing using a virtual machine versus Render. Xiya mentioned experiencing ads on Render's free tier and suggested the virtual machine might be better without ads. Xiya also explained their front-end code uses the MVVM architecture with TypeScript, which can be deployed across multiple platforms including iOS, Android, and WeChat. Sayli indicated they were working on the deployment but might need help if they encounter issues.

### Android Heat Map App Demo

Kezhen demonstrated an Android app featuring a heat map with event data, including pricing information and navigation to Google Maps. The team discussed issues with data display on the big map due to large amounts of data, and Kezhen mentioned challenges in controlling the map view on a laptop. The app's functionality includes event details, navigation, and user profile features, with the code already uploaded to GitHub for team access.

### API Functionality and Data Limits

Danila confirmed that the saved API functionality has been implemented and explained the current limits for displaying event data, including a maximum of 100 events and a 5-25 kilometer radius default setting. The team discussed rate limiting, with Danila suggesting that while it could be implemented later using Redis or local Python counters, it isn't necessary for the current prototype phase. When asked about the total amount of data in the database, Danila indicated that approximately 40 events had been added so far, though Xiya mentioned hearing there were 360,000 total data points in the dataset.

### Map Feature and Dashboard Updates

The team discussed implementing a scalable map feature that would display event counts and pointers for larger datasets, though they agreed to postpone this implementation since they currently only show 40-50 events. Danila presented updates including a new dashboard API, separated schema responses for better security, and 77 restructured tests covering various features. The team confirmed that the transportation to event feature is complete and discussed plans for implementing event details and AI summaries, with Danila planning to coordinate with Irvin regarding AI descriptions for events imported from Ticketmaster.

### Project Deployment Planning Meeting

The team discussed deploying their project to render for a Friday presentation and agreed to hold an early Friday morning meeting to review the linear board and assign tasks before meeting with the professor. Danila committed to sending the virtual machine documents to the team and requested feedback on his code, while Xiya mentioned working on CI/CD. The team confirmed their Friday meeting with the professor would be online.