## Key Outcomes

The team reviewed active sprint tasks, confirmed CI/CD pipeline progress, and aligned on AI feature scope. Backend is effectively complete; focus shifts to frontend testing, deployment, presentation prep, and the research paper. The MVP AI feature is confirmed as AI-generated venue/event summaries, with a more complex agent deferred.

## Decisions Made

- MVP AI feature: AI-generated summaries using an existing LLM (e.g., Grok) — agent-based AI deferred due to complexity and hallucination risks. 1

- Busyness model output: Categorized as less busy / as busy / busier than usual (deviation from a per-zone, per-hour, per-day-of-week norm). 23

- ML model selected: LGBM Regressor (Light XGBoost) — chosen based on alignment with existing literature. 4

- Norm storage: Day-of-week granularity preferred over day-of-month to reduce row count from ~200,000 to ~40,000. 5

- Research paper: Erwan leads ML/busyness sections; others may contribute after the Friday presentation provides a clearer methodology overview. 6

- Linear DOD: Every team member must write their own task and definition of done for the scrum master to verify. 7

## Completed

- Backend: Fully done including API endpoints, schema validation, and unit tests. 8

- CI/CD pipeline: Web backend CI complete with tests; frontend lint check setup instructions provided. 9

- Mobile: Tests done but not yet uploaded. 2

- Busyness model data change: Switched from binary busy/not-busy to three-tier relative scale. 2

## Blockers

- Frontend tests: Missing unit/component tests for web frontend — Sayli to add. 9

- Frontend lint: ESLint not yet configured in package.json — Sayli to add lint script via Node.js package. 2

- ML model not uploaded: Erwan's Jupyter notebooks not yet in GitHub; Xiya cannot write CI until uploaded. 10

- Xiya not added to Supabase: Danila to invite Xiya as admin. 11

## Pending Confirmation

- Whether norm data will update monthly or on another cadence. 12

- Feasibility of training a custom LLM on project data to reduce hallucinations. 8

- Ticketmaster image integration confirmed as available (2 images per event) — implementation pending. 13

## Action Items

- Sayli: Add frontend unit/component tests and configure ESLint lint script

- Erwan: Upload Jupyter notebooks to GitHub; write clean Python script for Ticketmaster → Supabase data ingestion (including images) 1314

- Danila: Add Xiya to Supabase; set up render deployment with CI/CD auto-deploy; investigate AI summary (LLM) integration 1115

- Danila + Erwan: Begin presentation prep by Tuesday for Friday demo — covering architecture decisions, data analytics, and component interactions 616

- All: Update Linear tasks with DOD entries 17

## Next Meeting

Tuesday — continued sprint work and presentation preparation.