## Key Outcomes

The team demonstrated working web and mobile prototypes connected to the backend, and presented progress on the ML busyness predictor. The instructor provided guidance on documentation of technical decisions, early algorithm testing, and starting the written report. Attendance and engagement expectations were reinforced.

## Decisions Made

- Busyness prediction reframed from "not busy / busy / super busy" to "less busy / as busy / busier than usual" per zone — rationale: more meaningful for end users. 1

- Event data strategy: use Ticketmaster API for major venues (e.g., Times Square, large arenas) plus local events (parades, community events) to reduce variance in high-traffic zones. 2

- Deployment choice (Render vs. VM): no final decision yet — team advised to list pros/cons in a table, trial both, and decide based on team priorities (speed of delivery vs. learning). 34

## Completed

- Settings page and Discover page (heat map + filterable events) built and connected to backend. 5

- Mobile prototype responsive layout completed (previously shown on laptop, now fitted to mobile screen). 67

- CI/CD workflow implemented: dependency checks + pytest for backend, frontend, and mobile. 4

## Blockers

- Absent team member missed the meeting; mobile demo could not be shown live — Owner: Speaker 2/3 to communicate attendance expectations. 5

- CI pipeline currently has errors under investigation — Owner: Speaker 3. 4

## Risks/Escalations

- Historical vs. future event data dissimilarity is a known ML challenge requiring careful feature engineering. 1

- Flat or broken predictions may surface once algorithm testing begins — early testing strongly recommended to catch issues before data is complete. 8

- Report deadline risk: a 6-page paper cannot be written in one week; literature review also takes significant time — start now. 9

## Action Items

- Team (ML): Begin algorithm testing with available data; do not wait for complete dataset. 8

- Team (ML): Set up external server (e.g., AWS RDS) for iterative data downloads. 8

- Team (Web/Mobile): Add visible icons/images to distinguish event categories (food, music, etc.) on the Discover page. 6

- All members: Document every technical decision with a pros/cons table and rationale — required for final interview evaluation. 310

- Team: Book appointments with Teaching Assistants for brainstorming and decision support. 11

- Team: Begin writing the project report and exploring literature — focus on busyness prediction papers, extending from the initial references to more recent work. 912

- Speaker 2/3: Inform absent team member that meeting attendance is mandatory and will be noticed in final feedback. 5