### Overall Summary

The team reviewed progress on the project before the Friday presentation. The backend is largely complete, with a temporary fix for the timezone issue and support for event image URLs added. Frontend progress included a working organizer dashboard with dark mode. The ML model is still being refined, particularly with event data integration and presentation of results. Everyone agreed to focus on polishing features, testing, and preparing presentations before Friday.

## Danila Maci (Backend Lead)

### Completed

- Fixed the timezone comparison bug (500 → correct handling instead of crashing).

- Added a helper function for timezone normalization.

- Added image URL support for events throughout the backend.

- Verified Sayli's dashboard implementation.

### To-Do

- Push timezone fix and image URL changes.

- Create a personal branch before merging.

- Deploy the application to Render (if time permits).

- Fix any remaining backend bugs reported by the team.

- Prepare backend presentation:

  - Architecture

  - FastAPI routers

  - Database design

  - Testing workflow

- Rehearse presentation before Friday.

## Sayli Rajesh Malvankar (Frontend)

### Completed

- Implemented the basic organizer dashboard.

- Added:

  - Listings

  - Analytics

  - Settings

  - Dark mode

- Verified dashboard works for organizer accounts.

### To-Do

- Continue developing the heat map.

- Integrate Erwan's prediction data into the frontend.

- Add remaining frontend features.

- Continue polishing dashboard UI.

- Inform Erwan if there are issues with the heat map data.

- Continue presentation preparation (work schedule permitting).

## Erwan (Machine Learning)

### Current Work

- Integrating event data into prediction model.

- Investigating why afternoon/evening predictions perform better than all-day predictions.

### To-Do

- Finish event integration.

- Improve the prediction model.

- Document model limitations.

- Share clarification about heat map data whenever frontend starts implementation.

- Help determine:

  - Heat map thresholds

  - Zone colouring

- Prepare ML presentation.

- If frontend produces a working heat map, include screenshots in presentation.

## Kezhen Zhang (Frontend)

### To-Do

- Verify booking module after timezone fix.

- Continue developing event detail page.

- Check Danila's backend changes.

- Continue work on:

  - Booking

  - Saved items

  - Profile

- Help with heat map integration.

- Decide how event images should be handled.

## Xiya Sun (Testing / QA)

### To-Do

- Open a Pull Request.

- Add tests.

- Create mock data for testing.

- Review Erwan's ML model more thoroughly.

- Run end-to-end testing if time permits.

- Discuss project requirements and deliverables after the presentation.

# Team To-Do Before Friday

- Finish remaining frontend features.

- Complete heat map integration.

- Merge backend fixes.

- Test the entire application.

- Deploy on Render (if possible).

- Prepare individual presentations.

- Rehearse presentations.

- Report any backend issues immediately so they can be fixed.

- Continue using Git branches and merge changes carefully.

### Presentation Focus (Agreed)

- Danila: Backend architecture, FastAPI, routers, testing, database.

- Erwan: ML process, datasets, challenges, evaluation, storytelling rather than code.

- Sayli: Frontend features, organizer dashboard, heat map (if completed).

- Everyone: Focus on explaining design decisions and workflow instead of showing code due to the 6-minute presentation limit.